ENTERPRISE TEST STRATEGY

Child Banking Feature via Parent Web Application

US Banking Domain  |  Web Channel

| Project | Child Banking – Parent Web Application |
| --- | --- |
| Document Type | Enterprise Test Strategy |
| Version | 2.0 |
| Date | 09 April 2026 |
| Classification | Internal – Confidential |
| Prepared By | Senior Test Lead |
| Review Status | Approved |

CONFIDENTIAL – FOR INTERNAL USE ONLY

# Document Revision History

| Version | Date | Author | Description | Reviewed By |
| --- | --- | --- | --- | --- |
| 1.0 | 15 Mar 2026 | QA Team | Initial Draft | QA Manager |
| 1.1 | 28 Mar 2026 | QA Team | Added NFR & Security sections | Senior Test Lead |
| 2.0 | 09 Apr 2026 | Senior Test Lead | Full Pro-level revision; accessibility, exit criteria, automation | QA Director |

# 1. Executive Summary

This Enterprise Test Strategy governs the end-to-end quality assurance approach for the Child Banking feature delivered through the Parent Web Application. The initiative enables US-based banking customers (parents/legal guardians) to open and manage custodial accounts for minor dependents directly within the existing web portal, subject to US federal and state banking regulations.

The strategy establishes the test scope, coverage model, toolchain, governance model, risk posture, and quality gates required to achieve a production-ready, regulation-compliant release. It is intended to align all stakeholders — product, engineering, compliance, legal, and operations — on the quality expectations before a single test case is executed.

## 1.1 Business Context

Child banking products are subject to elevated scrutiny under COPPA (Children's Online Privacy Protection Act), CFPB regulations, and applicable state-level minor protection statutes. A defect that allows an underage account to bypass parental controls, or that surfaces PII of a minor, constitutes a regulatory breach with material financial and reputational consequences. This strategy treats compliance-critical flows with the highest test priority.

## 1.2 Document Scope

This document covers all quality activities from sprint kick-off to production sign-off, including functional testing, regression, security, accessibility, performance, and User Acceptance Testing. It does not cover backend microservice testing or native mobile application testing, which are addressed in separate strategy documents.

# 2. Test Objectives

The primary quality objectives for this release are:

- OBJ-01 Validate all age-gated account creation workflows for minors under 15 and between 15–18 years of age, including legal guardian consent flows.

- OBJ-02 Verify Role-Based Access Control (RBAC) enforces correct privilege boundaries across Parent, Child (read-only), Bank Admin, and Support roles under all scenarios, including edge cases such as account closure and guardian change.

- OBJ-03 Ensure full compliance with COPPA, CFPB Regulation E, UDAP, and internal bank data governance policies through targeted compliance test suites.

- OBJ-04 Confirm immutable, tamper-evident audit log generation for every account lifecycle event, with correct actor, timestamp, and action attributes.

- OBJ-05 Validate UI/UX adherence to WCAG 2.1 AA accessibility standards across all flows, ensuring equitable access for users with visual, motor, and cognitive impairments.

- OBJ-06 Achieve zero open Severity 1/2 defects and ≤ 5% deferred Severity 3 defects at production release gate.

- OBJ-07 Establish a regression automation suite covering ≥ 60% of critical path scenarios to support continuous delivery pipelines.

- OBJ-08 Validate that all non-functional requirements — response times, concurrent session handling, and data encryption — meet defined SLAs.

# 3. Test Scope

## 3.1 In Scope

| # | Feature Area | Test Coverage Focus |
| --- | --- | --- |
| 1 | Account Creation – Minor < 15 | Guardian consent, identity verification, account restrictions, spending limits, COPPA data handling |
| 2 | Account Creation – Minor 15–18 | Co-applicant workflow, ID verification, account upgrade path at 18, guardian visibility |
| 3 | RBAC & Authorization | Role assignment, privilege escalation prevention, session isolation, cross-role data leakage |
| 4 | Parent Dashboard | Child account overview, transaction monitoring, spend-limit management, account freeze/unfreeze |
| 5 | Audit Logging | Log completeness, accuracy, tamper resistance, PII masking in logs, log retention policy |
| 6 | Regulatory Compliance | COPPA data minimization, CFPB Regulation E disclosures, UDAP unfair practice checks |
| 7 | UI / Functional | Happy path, negative, boundary, error handling, cross-browser (Chrome, Firefox, Safari, Edge) |
| 8 | Accessibility | WCAG 2.1 AA, screen reader, keyboard navigation, color contrast, form labeling |
| 9 | Security Testing | XSS, CSRF, session fixation, broken access control, sensitive data exposure (OWASP Top 10) |
| 10 | Non-Functional | Page load < 3 s, API response < 500 ms, 200 concurrent sessions, graceful degradation |
| 11 | Regression | Core banking flows unaffected by new feature; existing parent account management |
| 12 | UAT | Business sign-off on all critical journeys with production-equivalent data |

## 3.2 Out of Scope

| Item | Rationale | Coverage Owner |
| --- | --- | --- |
| Backend microservice API testing | Covered by separate API Test Strategy document | Backend QA Team |
| Native iOS / Android mobile app | Covered by Mobile Test Strategy document | Mobile QA Team |
| Core banking ledger logic | Covered by Banking Platform Test team | Platform QA |
| Third-party KYC/identity verification service internals | Vendor-owned; integration only tested at boundary | Vendor + Integration QA |
| Infrastructure / DevOps pipeline | Covered by SRE runbook and infrastructure validation | DevOps / SRE |

## 3.3 Feature Dependency Map

The following upstream dependencies must be stable before dependent feature testing can commence:

- Identity & KYC API (v3.2+) — required for age verification flows

- Core Banking Account Service (v8.1+) — required for custodial account creation

- Audit Log Service (v2.0+) — required for all audit log test cases

- Notification Service — required for guardian consent email/SMS flows

- IAM / RBAC Service — required for all authorization and role-switching tests

# 4. Test Approach

## 4.1 Testing Strategy Overview

Testing follows a risk-based, shift-left model. Highest-risk areas (regulatory compliance, RBAC, age-gating) receive the greatest coverage investment. Test design begins during the sprint refinement phase, and test cases are reviewed before development is complete.

## 4.2 Test Types & Coverage Plan

| Test Type | Coverage Goals | Technique | Priority |
| --- | --- | --- | --- |
| Functional Testing | 100% of acceptance criteria; all positive, negative, and boundary flows | BVA, EP, Decision Table, State Transition | Critical |
| Regression Testing | Full regression each release; smoke regression on every build | Automated (Playwright) + Manual exploratory | High |
| Security Testing | OWASP Top 10; RBAC privilege escalation; sensitive data exposure; session mgmt | Manual penetration probes + DAST (OWASP ZAP) | Critical |
| Accessibility Testing | WCAG 2.1 AA; screen reader (NVDA, VoiceOver); keyboard-only navigation | Axe-core automation + manual screen reader | High |
| Performance Testing | Load: 200 concurrent users; Stress: 150% load; Soak: 4-hour sustained load | JMeter / k6 scripts against SIT environment | High |
| API Integration Testing | Boundary validation at KYC, Account Service, Notification interfaces | Postman / RestAssured contract tests | High |
| Compatibility Testing | Chrome 120+, Firefox 120+, Safari 17+, Edge 120+; 1024×768 – 4K resolutions | Manual cross-browser; BrowserStack | Medium |
| UAT | All critical user journeys signed off by business stakeholders | Guided test sessions with real users | Critical |
| Exploratory Testing | Unscripted sessions on high-risk areas; 2 sessions per sprint | Session-Based Test Management (SBTM) | Medium |

## 4.3 Test Design Techniques

The following techniques will be applied to maximize defect detection efficiency:

- Boundary Value Analysis (BVA) — age thresholds (14/15, 17/18), spending limits, input field lengths

- Equivalence Partitioning (EP) — valid/invalid age groups, account types, role categories

- State Transition Testing — account lifecycle states (Pending → Active → Frozen → Closed → Archived)

- Decision Table Testing — RBAC permission matrix; guardian consent logic combinations

- Pairwise / Orthogonal Testing — browser × OS × resolution combinations for compatibility

- Error Guessing — common banking mis-configurations, concurrent session edge cases

## 4.4 Automation Strategy

| Layer | Tool | Coverage Target | Trigger |
| --- | --- | --- | --- |
| UI End-to-End Regression | Playwright (TypeScript) | ≥ 60% critical paths | CI/CD on every PR + nightly full suite |
| API Contract Tests | Postman / Newman | 100% exposed API endpoints | CI/CD on every build |
| Accessibility | Axe-core (integrated into Playwright) | All pages in critical flows | Nightly + pre-release |
| Security (DAST) | OWASP ZAP automated scan | Top 10 attack surface | Pre-UAT gate |
| Performance | k6 / JMeter | Load & stress profiles | Pre-release gate |

Automation candidate selection criteria: (1) executed more than twice per sprint, (2) stable UI with low churn risk, (3) deterministic expected outcomes, (4) business-critical flow. Manual-only candidates: exploratory, UX subjective review, one-time edge cases.

## 4.5 Compliance Test Approach

A dedicated Compliance Test Suite will be maintained separately from functional regression. It covers:

- COPPA — verify no PII of children under 13 is stored without verifiable parental consent; data minimization checks

- CFPB Regulation E — validate error resolution disclosures, transaction receipt generation, unauthorized transfer notifications

- UDAP — verify no deceptive or unfair representations on account opening screens

- ADA / Section 508 — accessibility coverage supports regulatory accessibility obligations

- Internal Data Governance — PII masking in logs, encrypted data-at-rest verification, field-level tokenization

# 5. Test Environment Strategy

| Environment | Purpose | Data Type | Owner | Access |
| --- | --- | --- | --- | --- |
| DEV | Developer unit testing; component smoke tests | Mocked / stubbed | Engineering | Dev team only |
| SIT (System Integration) | Integrated functional & regression testing; API contract tests | Synthetic — seeded | Test Lead | QA + Dev |
| SIT-Security | Security / penetration testing isolated from main SIT | Synthetic — hardened | Security Team | Security QA only |
| UAT | Business acceptance; stakeholder sign-off | Production-equivalent synthetic | Product Owner | Business + QA |
| Performance | Load, stress, and soak testing; isolated from functional envs | Volume synthetic dataset | Test Lead | Performance QA |
| Pre-PROD | Final validation; deployment rehearsal; smoke test post-deploy | Masked production clone | DevOps + QA | Restricted |

## 5.1 Environment Readiness Checklist

- All dependent services (KYC, Account, Notification, IAM) deployed and health-checked

- Test data seeded and verified for all age scenarios (< 15, 15–18, > 18, boundary ages 14/15/17/18)

- Monitoring and log aggregation (Splunk / ELK) configured for test evidence capture

- SSL certificates valid; HTTPS enforced on all endpoints

- Test accounts provisioned across all roles: Parent, Child (< 15), Child (15–18), Bank Admin, Support

- Browser matrix and OS matrix configured on BrowserStack for compatibility suite

- Environment access credentials distributed and rotated per security policy

# 6. Test Data Strategy

All test data is synthetic — no real customer PII will be used in any non-production environment. Data is generated to cover a comprehensive matrix of test conditions.

## 6.1 Data Categories

| Category | Scenarios Covered | Generation Method | Refresh Frequency |
| --- | --- | --- | --- |
| Minor Account — Age < 15 | Valid DOB (< 15), boundary DOB (exactly 14y 11m 30d), invalid future DOB | Synthetic generator + boundary logic | Per sprint |
| Minor Account — Age 15–18 | Valid 15–17 range, boundary 15y 0d, boundary 17y 364d, age 18+ rejection | Synthetic generator | Per sprint |
| Parent / Guardian | Single guardian, co-guardian, non-resident guardian, deceased guardian (error) | Static seed data | Per release |
| RBAC Roles | Parent, Child (< 15), Child (15–18), Bank Admin, Support — all permutations | IAM seeding scripts | Per release |
| Transaction Data | Micro-transactions (< $1), at spending limit, exceeding limit, international | Synthetic transaction generator | Per sprint |
| Audit Log Triggers | Account open, freeze, close, password change, limit change — all actor types | Automated via test flows | On demand |
| Negative / Invalid Data | Future DOB, invalid SSN format, mismatched guardian, unsupported characters | Manual + generator | Per sprint |
| Performance Data | 10,000 accounts, 500,000 transactions — volume dataset for load testing | Bulk seeding script | Pre-performance run |

## 6.2 Data Governance

- All synthetic data is labelled with a QA-SYNTHETIC classification tag in the database

- Synthetic SSNs use reserved test ranges (900-xx-xxxx format per IRS test conventions)

- Data is purged from non-production environments on a 30-day rolling cycle

- No production data migration to test environments; any production-equivalent data is masked at extraction

- Data seeding scripts are version-controlled in the QA repository and reviewed before each run

# 7. Entry & Exit Criteria

## 7.1 Entry Criteria — SIT

| # | Criterion | Verification Method | Owner |
| --- | --- | --- | --- |
| EC-01 | All acceptance criteria for the sprint are documented and signed off | Jira story review | Product Owner |
| EC-02 | Build deployed to SIT and smoke test (10 critical flows) passed ≥ 90% | Automated smoke suite run | DevOps + QA |
| EC-03 | All dependent APIs/services health-checked and responsive | Postman environment health check | Test Lead |
| EC-04 | Test data seeded and verified for all applicable age segments | Data verification script | Test Lead |
| EC-05 | Test cases peer-reviewed (≥ 2 reviewers) and uploaded to test management tool | Test case review checklist | Senior QA |
| EC-06 | Previous sprint defect backlog reviewed; no unresolved blocking items | Defect triage meeting | Test Lead |

## 7.2 Exit Criteria — SIT

| # | Criterion | Threshold | Waiver Process |
| --- | --- | --- | --- |
| XC-01 | Test case execution rate | ≥ 98% of planned cases executed | PM + QA Director approval for deferred cases |
| XC-02 | Critical path pass rate | 100% pass on P1/P2 test cases | No waiver — must be resolved or descoped |
| XC-03 | Overall pass rate | ≥ 95% across all test cases | Failed cases triaged; root cause documented |
| XC-04 | Severity 1 open defects | Zero open S1 defects | No waiver |
| XC-05 | Severity 2 open defects | Zero open S2 defects (or written acceptance by Risk) | CTO + CISO sign-off required |
| XC-06 | Severity 3/4 deferred defects | ≤ 5% of total defects deferred with documented workaround | PM + Test Lead approval |
| XC-07 | Compliance test suite pass rate | 100% — no compliance test failures accepted | No waiver — regulatory risk |
| XC-08 | Automation coverage | ≥ 60% of critical path scenarios automated and passing | Test Lead escalation to QA Director |
| XC-09 | Security scan | Zero High/Critical findings from DAST scan | Security Team + CISO sign-off |
| XC-10 | Accessibility scan | Zero WCAG 2.1 AA critical violations | Accessibility Lead + Legal sign-off |

## 7.3 UAT Entry & Exit Criteria

UAT Entry: All SIT exit criteria met; UAT test cases distributed to business users; UAT environment seeded with production-equivalent data.

UAT Exit: ≥ 95% of UAT scenarios passed; all P1 business scenarios signed off; no S1/S2 defects raised in UAT outstanding; formal UAT sign-off obtained from Product Owner and Compliance Officer.

# 8. Defect Management

## 8.1 Defect Severity & Priority Matrix

| Severity | Label | Definition | Resolution SLA | Priority | Escalation |
| --- | --- | --- | --- | --- | --- |
| S1 | Critical / Blocker | System down, data loss, regulatory breach, security vulnerability in prod scope | 4 hours (business hours) | P1 — Immediate | CTO + Test Lead |
| S2 | Major | Core feature non-functional, RBAC bypass, incorrect age-gating, no workaround | 1 business day | P1 | Test Lead + PM |
| S3 | Moderate | Feature degraded with workaround; incorrect UI text; audit log minor field error | 2–3 business days | P2 | Test Lead |
| S4 | Minor / Cosmetic | Cosmetic issue, typo, alignment, non-critical UX enhancement | 5 business days | P3 | Senior QA |

## 8.2 Defect Lifecycle

New → Open → In Analysis → In Development → In Testing (Fix Verification) → Closed | Deferred | Won't Fix

## 8.3 Defect Triage Process

- Daily defect triage at 10:00 AM: Test Lead, Dev Lead, Product Owner (mandatory for S1/S2)

- All defects logged in Jira with: title, steps to reproduce, expected vs actual, environment, build version, screenshots/logs

- S1/S2 defects trigger immediate Slack notification to #qa-critical channel + email to stakeholder group

- Deferred defects require written justification, risk acceptance from PM, and a future sprint commitment

- Root cause analysis (RCA) mandatory for all S1 defects and any S2 defects in compliance-critical areas

# 9. Roles & Responsibilities

| Role | Name / Team | Key Responsibilities | RACI |
| --- | --- | --- | --- |
| QA Director | QA Leadership | Strategy approval, escalation authority, release go/no-go decision | Accountable |
| Senior Test Lead | QA – Child Banking | Strategy authoring, test planning, automation governance, defect triage lead, stakeholder reporting | Responsible |
| QA Engineers (×4) | QA Team | Test case design/execution, defect logging, automation script development, regression runs | Responsible |
| Security QA Analyst | Security Team | Security test design/execution, DAST tooling, penetration probes, vulnerability reporting | Responsible |
| Accessibility QA Specialist | QA / Design | WCAG 2.1 AA test execution, Axe-core integration, screen reader testing | Responsible |
| Performance QA Engineer | QA – Performance | Load/stress/soak test design, k6/JMeter scripts, capacity reporting | Responsible |
| Product Owner | Product | AC sign-off, UAT coordination, business decision on deferred defects | Consulted |
| Dev Lead | Engineering | Build deployment, fix verification support, environment readiness | Consulted |
| Compliance Officer | Legal / Compliance | COPPA / CFPB test case review, compliance exit sign-off | Consulted |
| Bank Admin SME | Operations | UAT participation, real-world flow validation, acceptance sign-off | Consulted |
| DevOps / SRE | Infrastructure | CI/CD pipeline integration, environment provisioning, monitoring | Informed |

# 10. Risks & Mitigation Plan

| # | Risk | Prob | Impact | Rating | Mitigation | Owner |
| --- | --- | --- | --- | --- | --- | --- |
| R-01 | Age validation bypass — minor creates account without guardian consent | Medium | Critical | HIGH | Dedicated age-boundary test suite (BVA at 14/15 and 17/18); automated regression; RBAC penetration testing | Test Lead + Security QA |
| R-02 | RBAC privilege escalation — child account gains parent-level access | Low | Critical | HIGH | Decision-table RBAC test matrix covering all role×action combinations; session isolation tests | Test Lead + Security QA |
| R-03 | Audit log incompleteness — events not captured or tampered | Medium | High | HIGH | 100% audit log coverage in test suite; tamper-evidence checks; log field validation | Test Lead |
| R-04 | COPPA non-compliance — PII of minor stored or surfaced without consent | Low | Critical | HIGH | Dedicated COPPA test suite; legal review of test cases; Compliance Officer sign-off required | Compliance Officer + QA |
| R-05 | Environment instability delaying test execution | High | Medium | HIGH | Environment health check at SIT entry; daily stability monitoring; backup environment contingency plan | DevOps + Test Lead |
| R-06 | Incomplete requirements causing late test rework | Medium | High | MEDIUM | Shift-left review: QA joins sprint refinement; acceptance criteria locked before dev starts | Test Lead + PO |
| R-07 | Automation flakiness reducing confidence in regression | Medium | Medium | MEDIUM | Flaky test quarantine process; < 2% flakiness threshold; weekly automation health review | Senior QA |
| R-08 | Accessibility violations discovered late causing release delay | Medium | Medium | MEDIUM | Axe-core integrated in CI; manual screen reader sessions in mid-sprint not pre-release | Accessibility QA |
| R-09 | Performance degradation under load | Low | High | MEDIUM | Load testing in isolated perf environment pre-UAT; SLA thresholds defined; capacity planning review | Perf QA + SRE |
| R-10 | Third-party KYC service outage blocking test execution | Low | Medium | LOW | Mock/stub KYC service available for functional testing; contract tests for boundary validation | Test Lead + Dev Lead |

# 11. Test Deliverables

| # | Deliverable | Format | Owner | Milestone |
| --- | --- | --- | --- | --- |
| D-01 | Enterprise Test Strategy (this document) | Word (.docx) | Senior Test Lead | Sprint 0 – Approved |
| D-02 | Master Test Plan (sprint-level) | Word / Confluence | Senior Test Lead | Each sprint start |
| D-03 | Functional Test Cases (SIT) | Jira Zephyr / Xray | QA Engineers | Sprint refinement |
| D-04 | Compliance Test Suite | Excel + Jira | QA + Compliance Officer | Sprint 1 |
| D-05 | Security Test Cases | Word + OWASP ZAP | Security QA | Sprint 2 |
| D-06 | Accessibility Test Cases + Axe Reports | HTML + PDF | Accessibility QA | Per sprint |
| D-07 | Performance Test Scripts (k6 / JMeter) | Code repo | Perf QA | Sprint 3 |
| D-08 | Automation Framework + Playwright Scripts | GitHub repo | Senior QA | Continuous |
| D-09 | Daily Defect / Execution Status Report | Dashboard + Email | Test Lead | Daily during SIT |
| D-10 | Sprint Test Summary Report | Word / Confluence | Test Lead | End of each sprint |
| D-11 | SIT Exit Report + Sign-Off | Word | Test Lead | SIT complete |
| D-12 | UAT Test Plan & Scripts | Word + Jira | Test Lead + PO | Pre-UAT |
| D-13 | UAT Exit Report + Business Sign-Off | Word | Test Lead + PO | UAT complete |
| D-14 | Release Readiness Report | Word + Dashboard | Senior Test Lead | Pre-production |
| D-15 | Post-Release Defect Analysis / Lessons Learned | Confluence | Senior Test Lead | 2 weeks post-go-live |

# 12. Governance & Reporting

## 12.1 Meeting Cadence

| Meeting | Frequency | Attendees | Purpose | Output |
| --- | --- | --- | --- | --- |
| Defect Triage | Daily (10:00 AM) | Test Lead, Dev Lead, PO | S1/S2 review, blocker resolution | Updated Jira status |
| QA Status Standup | Daily (09:30 AM) | QA Team | Execution progress, blockers, environment status | Standup notes |
| Sprint Review / Demo | End of sprint | All stakeholders | Feature demo, test results review | Sprint sign-off |
| Test Progress Review | Weekly (Wednesday) | Test Lead, PM, Dev Lead | KPI dashboard review, risk review | Status report |
| UAT Kick-off | Pre-UAT | PO, Business Users, Test Lead | UAT scope, schedule, logistics | UAT plan confirmed |
| Release Go / No-Go | Pre-release | QA Director, CTO, PM, Compliance | Release readiness assessment | Go/No-Go decision |

## 12.2 KPI Dashboard

The following metrics are tracked in real-time on the QA Jira dashboard and reported weekly:

- Test execution rate (planned vs actual)

- Daily pass/fail trend chart

- Defect open/close rate by severity

- Automation coverage % (critical paths)

- Blocked test cases count and age

- Compliance test pass rate

- Environment uptime / stability incidents

## 12.3 Escalation Path

QA Engineer → Senior Test Lead (same day) → QA Director (within 4 hours if S1) → CTO / Steering Committee (S1 regulatory risk)

# 13. Assumptions & Dependencies

## 13.1 Assumptions

- All acceptance criteria are finalized and signed off before test case design begins for each sprint

- UI behavior is the definitive expression of business rules; UI accurately implements underlying logic

- Synthetic test data is sufficient for all non-performance test scenarios; production data is not required

- Third-party KYC service provides a sandbox environment with deterministic responses for test scenarios

- Legal/Compliance team will complete COPPA and CFPB test case review within the defined sprint timelines

- BrowserStack licenses are available for the full duration of compatibility testing phases

- Engineering team will maintain a < 24-hour turn-around on S1/S2 fix deployments to SIT

## 13.2 Dependencies

| Dependency | Type | Risk if Unavailable | Contingency |
| --- | --- | --- | --- |
| Identity / KYC API v3.2+ | External service | Age verification tests blocked | Use mock KYC stub; flag real tests as blocked |
| Core Banking Account Service v8.1+ | Internal service | Account creation tests blocked | Cannot proceed; escalate to Dev Lead |
| Audit Log Service v2.0+ | Internal service | All audit log tests blocked | Stub for functional; flag compliance risk |
| IAM / RBAC Service | Internal service | All authorization tests blocked | Cannot proceed; escalate immediately |
| Jira + Xray / Zephyr | Test Management | Test tracking manual fallback | Spreadsheet tracking; notify PM |
| BrowserStack | Cross-browser testing | Compatibility testing delayed | Local browser matrix as temporary fallback |
| OWASP ZAP (DAST) | Security tooling | DAST scan not executable | Manual security probes; flag to Security Lead |

# 14. QA Review Findings & Remediation Actions

The following observations were raised during the v1.0 strategy peer review. Each has been addressed in this v2.0 document:

| # | Section | Impact | Observation | Remediation Action Taken | Status |
| --- | --- | --- | --- | --- | --- |
| 1 | Scope | Medium | Missing negative scenarios (invalid DOB, mismatched guardian, unsupported characters) | Added dedicated negative testing section in §3.1 with specific scenario examples | Resolved ✓ |
| 2 | NFR / Security | High | Security testing not covered — OWASP Top 10, session management, RBAC escalation | Added §4.2 Security Testing row + §4.4 DAST tooling + Security QA role in §9 | Resolved ✓ |
| 3 | Automation | Low | Automation coverage target unclear; no selection criteria defined | Added 60% coverage target, selection criteria, toolchain, and CI/CD trigger points in §4.4 | Resolved ✓ |
| 4 | Accessibility | Medium | Accessibility tools not specified; no WCAG level stated | Specified WCAG 2.1 AA; Axe-core + manual screen reader; dedicated role in §9 | Resolved ✓ |
| 5 | Exit Criteria | High | Exit criteria too strict (100% execution, zero defects) — no conditional exit path | Replaced with tiered criteria table with explicit threshold, waiver process, and approval authority in §7.2 | Resolved ✓ |
| 6 | Compliance | High | COPPA / CFPB compliance testing absent | Added §4.5 Compliance Test Approach with specific regulatory citations | Resolved ✓ |
| 7 | Risks | Medium | Risk register limited to 3 items with no probability/impact rating | Expanded to 10 risks with probability, impact, rating (HIGH/MED/LOW), mitigation, and owner in §10 | Resolved ✓ |

# 15. Document Approval

By signing below, the approver confirms they have reviewed this Test Strategy document and agree that it is complete, accurate, and fit for purpose for the Child Banking feature release.

| Role | Name | Signature | Date | Status |
| --- | --- | --- | --- | --- |
| Senior Test Lead |  |  |  | Approved |
| QA Director |  |  |  | Approved |
| Product Owner |  |  |  | Pending |
| Compliance Officer |  |  |  | Pending |
| Dev Lead |  |  |  | Pending |
| CTO (S1/S2 waiver authority) |  |  |  | For Reference |

END OF DOCUMENT — Enterprise Test Strategy v2.0 | Child Banking | US Banking Domain | 09 April 2026